# Remaining Features and Release Backlog

Prioritized gaps for Django, website, Flutter Android and Windows desktop

Verified against the repository on 21 August 2026

Repository: Chess Platform (Django website/API + Flutter Android app)

# 1. Current assessment

Chess Platform already contains a broad website, Django API, Flutter Android client and portable Windows desktop client. The largest remaining work is production readiness, cross-device proof and operational ownership—not basic chess functionality. This backlog intentionally excludes features verified in the repository.

| Area | Current state | Main remaining objective |
| --- | --- | --- |
| Django website/API | Feature-rich and test-covered | Deploy, observe, load-test and harden with real services |
| Flutter Android | Broad feature parity | Physical-device proof, store release and remaining UX parity |
| Windows desktop | Portable offline release builds | Code signing, installer/update channel and desktop-specific QA |
| Operations | Docker/scripts/templates exist | Configure real infrastructure and prove recovery |

# 2. Release blockers—complete before public users

| Priority | Remaining work | Definition of done |
| --- | --- | --- |
| P0 | Production domain and TLS | Real DNS, trusted HTTPS certificate, WSS proxying, allowed hosts, CSRF origins and secure redirects verified. |
| P0 | Production data services | Managed or hardened PostgreSQL and Redis deployed; Django, Channels, Celery worker and beat remain healthy after restart. |
| P0 | Secrets and email | Unique Django/database secrets and working SMTP verification/reset delivery; no placeholder values or secrets in Git. |
| P0 | Stockfish production install | Pinned engine binary installed on web/worker hosts; bot and analysis jobs verified under resource limits. |
| P0 | Firebase production setup | Real Android Firebase client values and Admin credential; foreground, background and terminated-state notification navigation verified. |
| P0 | Android signing custody | Release APK/AAB signed with the permanent key; encrypted off-device key/password backup and upgrade-install test completed. |
| P0 | Legal/store publication | Public privacy policy and terms, Play listing, truthful screenshots, Data Safety, content rating and internal/closed track approval. |
| P0 | Backup recovery proof | Scheduled encrypted off-site database/media backups with retention and a documented successful full restore rehearsal. |

# 3. Quality and validation still required

- Run the complete Android integration journey on at least one low-memory phone, one current phone, multiple Android versions and unreliable networks; retain test evidence.

- Validate browser-versus-phone and phone-versus-phone moves, clocks, reconnect grace, abandonment, rematch, chat, tournament pairing and notification deep links.

- Run concurrent WebSocket, matchmaking and tournament load tests; establish capacity limits and scaling triggers.

- Add automated Windows smoke/integration testing in CI. The current Windows release was built locally, but desktop CI and clean-PC execution should be repeatable.

- Perform keyboard-only, TalkBack/screen-reader, 200% text, contrast, reduced-motion and color-blind board tests across web, Android and Windows.

- Test offline-to-online synchronization conflicts through real UI flows, including keep-server, keep-device-copy, interrupted upload and duplicate prevention.

- Complete security review: dependency scanning, penetration test, rate-limit verification, object-level authorization and WebSocket abuse testing.

# 4. Android application gaps

| Priority | Feature/gap | Recommended completion |
| --- | --- | --- |
| High | Full localization coverage | Move remaining hard-coded Flutter text into ARB resources; verify Hindi/Spanish and add RTL-ready layout support. |
| High | Offline sync management screen | Show queued games, last sync, conflicts and explicit resolution actions instead of relying mainly on repository/service logic. |
| High | Mobile security parity | Confirm password reset and TOTP setup/challenge/recovery are complete in-app, not only available on the website. |
| High | Background clock reliability | Verify clocks/your-move alerts under Doze, battery optimization, force-stop, reboot and vendor-specific background restrictions. |
| Medium | Online board theme parity | Apply the chosen piece/board/sound set consistently to offline, online, puzzle, replay and analysis boards. |
| Medium | Large-screen navigation | Provide intentional foldable/tablet landscape compositions rather than only constrained widths. |
| Medium | Download management | Give exported PGN/FEN/data clear success UI, share/open actions, filenames and storage-permission handling across Android versions. |
| Optional | iOS application | No productized iOS target/release pipeline exists; implement only if iPhone distribution becomes a business requirement. |

# 5. Windows desktop gaps

- Purchase/use a trusted Windows code-signing certificate and sign the EXE or installer so public users do not receive unknown-publisher warnings.

- Create a professional MSIX/MSI installer with Start Menu shortcut, uninstall entry, version metadata and safe per-user installation.

- Design an update mechanism: signed release manifest, update notification, rollback and data-schema compatibility policy.

- Add Windows-specific keyboard shortcuts, focus indicators, window-state persistence, high-DPI/multi-monitor testing and screen-reader validation.

- Decide whether the desktop product should support local packaged Stockfish analysis. Current offline Windows bot uses bundled fallback logic; server-grade Stockfish analysis remains an online/server function.

- Add a desktop settings page that clearly distinguishes Offline, Local server and Production online connection states.

- Create desktop release CI, checksum/signature publication and clean Windows 10/11 installation tests.

# 6. Website and backend improvements

- Replace remaining utilitarian/empty states with curated onboarding, sample events and clear calls to action without fabricating live activity.

- Add robust pagination/filtering/export for high-volume moderator cases, reports, messages, games, clubs and tournaments.

- Extend organizer tooling with audit history, bulk messaging, check-in/no-show workflows, dispute handling and safe rollback of pairings/results.

- Add account-session management: list active sessions/devices, revoke individual sessions, suspicious-login alerts and recovery-code lifecycle.

- Strengthen privacy controls with profile discoverability, presence visibility, challenge/message permissions and retention choices that are enforced across APIs.

- Provide operational admin views for queue health, failed Celery jobs, Stockfish capacity, WebSocket connections, notification failures and backup status.

- Introduce database/query performance budgets, caching metrics and indexes based on production-sized data rather than small local fixtures.

# 7. Chess features that could differentiate the product

These are valuable future additions, not release blockers.

- Study plans that combine opening practice, puzzles, annotated games and spaced repetition into a measurable weekly curriculum.

- Coach mode with goal-based review: recurring mistake themes, personalized exercises and progress across openings, tactics and endgames.

- Richer variant support beyond Standard/Chess960, such as King of the Hill, Three-check or Crazyhouse, only with complete rules/testing/matchmaking separation.

- Endgame tablebase integration for exact results and training positions, with licensing/storage/latency considered.

- Broadcast-grade tournament pages with live boards, delay controls, commentary, embeddable widgets and anti-spoiler settings.

- Federated/imported rating and identity verification only if required by clubs or organized events.

# 8. Social, retention and business enhancements

- Optional opt-in email digest and event calendar reminders with unsubscribe and notification-frequency controls.

- Club roles, moderation permissions, private club forums, scheduled club arenas and season promotion/relegation.

- Creator/coach profiles, private studies and lesson sharing, with abuse/reporting and content ownership rules.

- Shareable web result/review pages with privacy-safe previews and stable deep links.

- If monetization is introduced later: subscriptions or supporter plans, entitlement service, invoices/tax handling, refunds and store-policy compliance. Payments are not required for the current free launch.

# 9. Architecture and maintainability backlog

- Split large Flutter files—especially simple_home_page.dart—into feature modules, typed API clients, repositories and testable state controllers.

- Generate typed Dart API models/clients from the OpenAPI schema to reduce Map/dynamic parsing errors and web/mobile contract drift.

- Define versioned REST/WebSocket compatibility and forced/minimum-client-version behavior before desktop/mobile releases diverge.

- Add structured domain events/outbox delivery for important notifications and tournament/game side effects so retries are observable and idempotent.

- Create database migration/rollback rehearsal and zero-downtime deployment rules for active games and WebSocket clients.

- Set measurable service-level objectives for HTTP latency, move acknowledgement, matchmaking time, notification delivery and recovery time.

# 10. Already implemented—not pending

- Standard chess and Chess960, custom positions, correspondence and conditional moves.

- Promotion, premoves, rematch, takebacks, draw claims, reconnect and abandoned-game handling.

- Separate speed ratings, matchmaking expansion, leaderboard and game history/replay.

- Stockfish analysis, evaluation data, accuracy, best lines, retry and fair-play review tools.

- Visual puzzles, ratings, streaks, daily puzzle, courses and solution explanations.

- Friends, presence, challenges, direct/game/spectator chat, message controls, reports and blocks.

- Tournament creation/codes, rounds, tie-breaks, organizer controls, automatic games, clubs, team competitions and simuls.

- Achievements, recommendations, missions, referrals, seasonal events, news and activity feeds.

- Profiles, privacy preferences, data export/account deletion, search and moderator/appeal interfaces.

- Flutter Android feature set plus portable offline Windows desktop build and documentation.

# 11. Recommended next delivery sequence

| Phase | Target outcome |
| --- | --- |
| 1. Production configuration | Real domain/TLS, PostgreSQL, Redis, Celery, SMTP, Stockfish, Firebase and secrets. |
| 2. Release proof | Backups restored, load/security tests passed, Android physical-device matrix and Windows clean-PC tests recorded. |
| 3. Distribution | Signed Android internal/closed release and signed Windows installer with checksums, privacy and support processes. |
| 4. Parity polish | Localization, offline sync UI, background reliability, themes, accessibility and large-screen UX. |
| 5. Differentiation | Study/coach experiences, richer broadcasts, club seasons and carefully selected variants. |

End of document