Chess Platform - Current Features and Remaining Work

Current website features

Email registration, verification, login/logout, password reset, profiles, social-login wiring, and 2FA.

Responsive light website theme with shared header/footer.

Same-device chess, realtime rooms, private share codes, server-authoritative moves, clocks, draw/resign/abort, FEN and PGN.

Bot levels 1-10 with account progression after wins.

Friends, chat, notifications, puzzles, tournaments, opening explorer, Stockfish analysis, and API documentation.

Current Android features

Registration/verification and JWT login/logout.

Choose White, Black, or Random.

Offline bot and same-device chess.

Shared bot level from the Django account and level unlock after a checkmate win.

Create/join rooms using a code, local game storage, and offline sync foundation.

Debug and release APK build support.

Important remaining work

Complete interactive realtime mobile board for code-based games; the room flow currently starts games but mobile live gameplay is incomplete.

Use Stockfish or a stronger mobile engine instead of the lightweight tactical bot.

Persist login securely across app restarts using encrypted storage.

Add reconnect/resume, mobile game history, PGN viewer, profile editing, notifications, and accessibility polish.

Configure real SMTP, production signing keystore, HTTPS domain, PostgreSQL/Redis/Celery, monitoring, backups, Play Store release, privacy policy, and automated mobile integration tests.

Maintenance priorities

Keep migrations committed and apply them normally.

Add tests with every feature.

Do not store secrets, signing keys, or production passwords in Git.

Review dependencies and security settings before public deployment.